High Level Goals:
Have a user be able to write text into their phone and have it display on the orb

User Stories:
Sprint 1:

10 As a user, I want to design and implement hardware for the orb, that way we have something to run our software on.

3 As a user, I want to design a bluetooth interface standard so we can start working on the client and user interface.

Sprint 2:

7 As a user, I want to implement the bluetooth interface on the orb so that we can talk to the orb.

5 As a user, I want to implement the bluetooth interface so that we can communicate with the orb.

12 As a user, I want to create a simple app with a user interface that will allow other users to send data to the orb.

Sprint 3:

18 As a user, I want to develop a way to convert data so that it can display on the orb.

Project Backlog:
Allow users to draw on the app, and have the orb display pictures, not just text.

Sprint 2:
Develop a way to display user input on the orb	15